**Outline Project Schedule**

**Team: JK, JK**

|  |  |  |  |
| --- | --- | --- | --- |
| Date | Task | People / Roles | Resources |
| Week 1  02/02/2017 | Have first meeting as group. Assign team Name, team roles and create a logo | Kieren B – Tester, information gathering  Jordan L – Team leader, Website designer  Kieran M – programmer – JavaScript, website designer  Jordan K - Artwork | Word, Google, Paint |
| Week 2  09/02/2017 | Create idea for website – Rock Paper and scissors game. Discuss what each person has to do in their role. | Kieren B – Tester, information gathering  Jordan L – Team leader, Website designer  Kieran M – programmer – JavaScript, website designer  Jordan K - Artwork | JavaScript, word, google |
| Week 3  16/02/2017 | Finalise the idea for the website. Finish discussion of what the roles and what the individual tasks are. | Kieren B – Off  Jordan L – Team leader, Website designer  Kieran M – programmer – JavaScript, website designer  Jordan K - Artwork | JavaScript, word, google, paint, |
| Week 4  23/02/2017 | Begin work on the individual tasks.  Kieren B – Gather information, do documentation  Jordan L – create artwork to place on the website  Kieran M – create the website  Jordan K – create JavaScript | Kieren B – Off  Jordan L – Team leader, Website designer  Kieran M – programmer – JavaScript, website designer  Jordan K - Artwork | JavaScript, word, google, paint, HTML |
| Week 5  02/02/2017 | Continue work on the individual tasks.  Kieren B – Gather information, do documentation  Jordan L – create artwork to place on the website  Kieran M – create the website  Jordan K – continue JavaScript  Complete the First plan  Do second main min of meetings | Kieren B – Began documentation, testing  Jordan L – Team leader, Website designer  Kieran M – Off  Jordan K - Off | JavaScript, word, google, paint, HTML |
| Week 6  09/02/2017 | Create an updated version of the plan.  Finalise the information needed for the website – The history of rock paper scissors.  Complete the second minutes of meetings  Continue working on rock paper scissors multiplayer game. | Kieren B – documentation, testing  Jordan L – Team leader, Website designer  Kieran M – Coder, work on HTML  Jordan K - Off | JavaScript, word, google, paint, HTML |
| Week 7  16/02/2017 | Combine all the elements that were created into the final website | Kieren B – Tester,, documentation  Jordan L – Team leader, Website designer  Kieran M – programmer – JavaScript, website designer  Jordan K - Artwork |  |
| Week 8  23/02/2017 | Combine all the elements that were created into the final website. Began testing the website and JavaScript to ensure it works | Kieren B – Tester, information gathering, documentation  Jordan L – Team leader, Website designer  Kieran M – programmer – JavaScript, website designer  Jordan K - Artwork |  |
| Week 9  30/02/2017 | Finish testing and complete the evaluation. |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |

|  |  |  |  |
| --- | --- | --- | --- |
|  |  |  |  |
|  | | | |
|  | | | |
|  | | | |
|  | | | |
|  | | | |
|  | | | |
|  | | | |
|  | | | |
|  | | | |
|  | | | |